Os Filmeiros

Plano de Iteração

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# Key milestones

[Key dates showing timelines, such as start and end date; intermediate milestones; synchronization points with other teams; demos; and so on for the iteration.]

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Início da iteração | 06/02/2013 |
| Validação dos requisitos |  |
| Definição da arquitetura |  |
| Implementação de 50% dos requisites priorizados |  |
| Testes dos requisitos priorizados |  |
| Fim da iteração | 03/03/2013 |

# 2. High-level objectives

* Definição da arquitetura
* Implementação de 50% dos requisitos primeirsados
* Teste dos requisitos implementados.

# 3. Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Definir Arquitetura | Alta |  | A fazer |  | 2 | Pedro, Rubens | 0h | 4h |
| Implementar requisitos | Alta |  | A fazer |  | 2 | Todos | 0h | 80h |
| Teste dos requisitos | Alta |  | A fazer |  | 2 | Todos | 0h | 20h |
| Back-end – cadastrar e logar | Médio |  | A fazer |  | 2 | Rubens | 0h | 5h |
| Front end – cadastrar e logar | Médio |  | A fazer |  | 2 | Pedro | 0h | 5h |
| Povoar Banco de dados | Médio |  | A fazer |  | 2 | João, Bruno | 0h | 6h |
| Back end – interação com filmens | Médio |  | A fazer |  | 2 | Dyego | 0h | 5h |
| Front-end para obções de usuário | Médio |  | A fazer |  | 2 | Pedro | 0h | 5h |

# 4. Evaluation criteria

## Sucesso em todos os testes de requisitos